Roland Carignan 04/17/2017

* Where is your group currently in the engineering process:  
  We began our weekly scrum today, we will focus on the tasks from the week prior that are not completed, as well as any bugfixes found required and tasks that were brought to our attention during the code review.
* What were your project's goals for the previous week?

Our goals evolved throughout the week, and these were the accomplished ones.  
 We (believe) we finally fixed for good, the textwrap function. I did a full sweep of the functionality to create a document with all bugs and unintended features. Our main goal was to clean up the code while trying to implement a few more functionalities from the tasklist so we were prepared for the code review.

* What unexpected challenges did your team encounter this week?

During the code review there were some unexpected but very valid concerns brought up about our project and the general need for what should be fixed and how. Docstring misunderstood, requires refixing.

* How did the team respond to the challenges?

We have noted in github the “bugs” that were found as well as some implementations that were deemed necessary to change for the project. We now know that docstrings are not what we were doing.

* What changes has your team implemented this week to improve its coordination and its responses to future challenges?

Coordination and responses to challenges are already going well, still just messaging on facebook group chat, and in the message window on the google docs we are using.