Roland Carignan	04/24/2017
Where is your group currently in the engineering process:
We began our weekly scrum today, we will focus on the tasks from the week prior that are not completed, as well as any bugfixes and are beginning to do a deep sift of the code to make sure it is all very clearly documented.

What were your project's goals for the previous week?

Our main goals that we completed were to implement most if not all of the requirements from the code review suggestions. We successfully split the code up and did a lot of imports, documented a couple spots that were brought up in the review, made health more clear for the user, and made a function to clearly cause death and modify health the same way.

What unexpected challenges did your team encounter this week?
I was having some trouble with implementing the highscore updater when I began implementing an end of game score generator because our high score window is still broken, I tried to fix that, and in the end ran out of time to work my first project with partial implements.

How did the team respond to the challenges?
It is updated and added to the important bug fixes list for functionality and we have a seperate list of not high importance bugs.

What changes has your team implemented this week to improve its coordination and its responses to future challenges?

 Coordination and responses to challenges are already going well, still just messaging on facebook group chat, and in the message window on the google docs we are using.